CLUB TASK MANAGER

modification.md

Complete numbered modification guide — prompt by prompt for AI agents

Target: Jira-grade task manager  ·  2 States: Admin / Member

# Overview — What We Are Building

This document is a sequential, numbered list of every modification required to transform the current codebase into a production-ready, Jira-grade club task manager. Each numbered item is a self-contained prompt you give to an AI agent. Execute them in order. Do not skip items.

| State | Who | Key Goal | Routes |
| --- | --- | --- | --- |
| ADMIN | president, vp, secretary, lead | Manage everything in their scope. President = god-mode. Other admins = domain-limited write + global read. | /dashboard, /workspace, /workspace/[id], /board, /analytics, /users, /settings |
| MEMBER | member only | See only assigned tasks. Track progress. Submit work. View personal analytics. | /dashboard, /board, /settings |

📋 NOTE President Selection Logic The ONLY way to become president: run backend/create_president.py manually (already exists). Signup page should NOT offer president as a selectable role. The unique_president index in migration 003 enforces only 1 president at DB level. President assignment after genesis: President uses /users page to promote any approved user to any role. Demotion: president can demote anyone. They cannot demote themselves (enforced server-side).

# PHASE 1: Folder Structure Refactor

Reorganise the frontend so Admin and Member live in separate route groups. This makes it impossible to mix up logic, easy to style independently, and allows different layouts per state.

## MOD-001 — Create Admin & Member Route Groups

→ STEP Move all pages into two route groups: Create: frontend/app/(admin)/ — for all admin routes Create: frontend/app/(member)/ — for all member routes Move these pages into (admin): /dashboard/page.tsx → /(admin)/dashboard/page.tsx /workspace/page.tsx → /(admin)/workspace/page.tsx /workspace/[domainId] → /(admin)/workspace/[domainId]/page.tsx /analytics/page.tsx → /(admin)/analytics/page.tsx /users/page.tsx → /(admin)/users/page.tsx Move these pages into (member): /board/page.tsx → /(member)/board/page.tsx Shared (both states): /settings/page.tsx stays at top level (both use it) /(auth)/login stays (already correct) /(auth)/signup stays (already correct) /pending-approval stays (already correct)

## MOD-002 — Create Separate Layouts Per State

→ STEP Create layout.tsx files for each route group: Create: frontend/app/(admin)/layout.tsx → Wraps with AdminShell (sidebar with ALL admin nav links) → useAuthHydration() + redirect if role not in ADMIN_ROLES Create: frontend/app/(member)/layout.tsx → Wraps with MemberShell (minimal sidebar: My Board, Settings) → useAuthHydration() + redirect if role !== 'member' AdminShell sidebar nav items: Dashboard, Workspace, Board, Analytics, Users, Settings MemberShell sidebar nav items: My Board, Analytics (personal), Settings

## MOD-003 — Create Separate Component Folders

→ STEP Split components into admin/ and member/ sub-folders: frontend/components/admin/ — admin-only components frontend/components/member/ — member-only components frontend/components/shared/ — used by both (TaskModal, SubmissionGate, Toast, etc.) Move existing components: DashboardViews.tsx → keep in components/ but split into: components/admin/AdminDashboard.tsx components/member/MemberDashboard.tsx BoardProvider.tsx → components/shared/board/BoardProvider.tsx KanbanColumn.tsx → components/shared/board/KanbanColumn.tsx TaskCard.tsx → components/shared/board/TaskCard.tsx TaskTable.tsx → components/admin/TaskTable.tsx

# PHASE 2: Permission & Logic Fixes

## MOD-004 — Fix President Permission: President Can Edit Everything

📋 NOTE Current gap Users page shows a role <select> for ALL approved users, but it fires immediately on change. No confirmation. No protection against president demoting themselves. President should be the ONLY one able to change roles. VP/Secretary can only approve/reject pending users in their domain — NOT change roles.

→ STEP Apply these fixes: 1. In backend/app/routers/users.py PATCH /{user_id}: Add: if body.role is provided, ONLY allow if current_user['role'] == 'president' Add: if user_id == current_user['id'] and body.role is provided, raise 403 (president cannot demote themselves) 2. In frontend/app/(admin)/users/page.tsx: Show role <select> ONLY when role === 'president' For VP/secretary: show 'Approve' button for pending users only Remove role dropdown from non-president admin views entirely 3. Add: isPresidentSelf guard — if updating self, strip role from payload

## MOD-005 — Fix Admin View Logic: Global Read + Domain-Scoped Write

📋 NOTE Current gap VPs and secretaries currently have the same write access as presidents in the routers. A VP can create domains, delete projects, and change any user's domain_id. The spec says: VP/Secretary = global READ + own-domain WRITE only. Lead = own-domain WRITE + read-only for other domains.

→ STEP In backend/app/routers/, apply these rules: DOMAINS router: POST /domains → president only (remove vp/secretary from EXEC_ROLES here) PATCH /domains → president only DELETE /domains → president only (already correct) GET /domains → all authenticated users PROJECTS router: POST /projects → lead can create in own domain; vp/secretary/president in any PATCH /projects → lead can update own domain projects; president/vp/sec any DELETE /projects → president only TASKS router: DELETE /tasks → lead can delete own domain tasks; president any PATCH /tasks → lead can edit own domain tasks; president any USERS router: PATCH role field → president ONLY PATCH is_approved → president or lead (for members in their domain only)

## MOD-006 — Fix Signup: Remove President Role Option

→ STEP In frontend/app/(auth)/signup/page.tsx: Remove 'president' from ROLE_OPTIONS array completely. Change the array to: [{vp, VP}, {secretary, Secretary}, {lead, Domain Lead}, {member, Member}] The isPresidentSetup flag and ?role=president query param logic can be fully removed. Update the 'First Time?' CTA on the landing page to say: 'Run backend/create_president.py to bootstrap the President account' Remove the 'Create President Account' button from page.tsx landing. In backend/app/routers/users.py POST /users: Add: ALLOWED_SIGNUP_ROLES = {'vp', 'secretary', 'lead', 'member'} Add: if body.role not in ALLOWED_SIGNUP_ROLES: raise HTTPException(422, ...)

## MOD-007 — Fix Middleware: Actually Protect Routes Server-Side

📋 NOTE Current state proxy.ts exists but is named 'proxy.ts' — Next.js ONLY runs 'middleware.ts'. Rename proxy.ts to middleware.ts and the protection becomes active. Also add role-based redirects inside middleware.

→ STEP Rename and update: 1. Rename: frontend/proxy.ts → frontend/middleware.ts 2. Add role-based path protection after authentication check: - Fetch profile from GET /v1/users/me using session token - If !is_approved → redirect to /pending-approval - If role === 'member' AND path starts with /workspace or /analytics or /users: redirect to /board - If role in ['lead','vp','secretary'] AND path starts with /users: allow only for VP/Secretary (redirect leads to /dashboard) 3. Export the config matcher to cover all non-static paths.

## MOD-008 — Add Submission Gate Check Server-Side

→ STEP In backend/app/routers/tasks.py, PATCH /tasks/{task_id}/status: Add before updating status: if body.status == 'completed': sub = sb.table('submissions').select('id').eq('task_id', task_id).limit(1).execute() if not sub.data: raise HTTPException(422, 'Submit proof before marking as Completed')

# PHASE 3: Admin State — Full Build

## MOD-009 — Admin Dashboard: Stats + Domain Cards + Pending Banner

→ STEP Create/rewrite components/admin/AdminDashboard.tsx: Top section — 4 stat cards in a row: Total Tasks (org-wide) ¦ Completion Rate ¦ Overdue (red) ¦ Pending Approval Middle section — Pending Approvals Banner (if pending_count > 0): Yellow banner: '{n} users waiting for approval' [Review Now] button → /users Bottom section — Domain Cards grid (reuse existing DomainCard component) Each card: domain color top-border, name, project count, task count, progress bar Click → /workspace/[domainId] Data sources: GET /tasks?limit=200 for stats (admins only) GET /users?is_approved=false for pending count GET /domains for domain cards

## MOD-010 — Lead Dashboard: Domain-Scoped Stats + My Tasks

→ STEP In AdminDashboard.tsx, add DashboardLead component: Shows stats for own domain only (not org-wide): Tasks in domain ¦ Completed ¦ Overdue ¦ Members in domain Below: My Active Tasks (tasks where created_by == user.id, status != completed) Shows as a mini table: title, assignee, priority, deadline Below: Members needing approval in own domain Compact list with Approve button (calls PATCH /users/{id} is_approved: true) Data sources: GET /tasks?domain_id={user.domainId} GET /users?domain_id={user.domainId}&is_approved=false

## MOD-011 — Admin Board: Jira-Grade Kanban + Table Toggle

→ STEP Rewrite/enhance frontend/app/(admin)/board/page.tsx + BoardProvider for admin: 1. View Toggle (top-right): Kanban ¦ Table — persisted to localStorage 2. Filter Toolbar (always visible, above the board/table): - Search input (title/description) - Status filter: All ¦ Pending ¦ In Progress ¦ Completed ¦ Overdue - Priority filter: All ¦ Low ¦ Medium ¦ High ¦ Critical - Assignee filter: All ¦ {user list from domain} - Project filter: All ¦ {projects list} - Date range: Due This Week ¦ Due This Month ¦ Overdue Only ¦ Custom - Sort: Deadline (default) ¦ Priority ¦ Title ¦ Assignee ¦ Created - Sort direction: Asc ¦ Desc - Clear All Filters button (appears when any filter active) 3. Kanban View: 4 columns: Pending ¦ In Progress ¦ Completed ¦ Overdue Each column header: label + count badge Overdue column: red tinted header Cards: drag-and-drop (existing @dnd-kit — keep as-is) Empty state per column: dashed border + icon + label 4. Table View (TaskTable.tsx already exists — enhance it): Add Assignee avatar + name, Project name column Row click → opens TaskModal Sortable columns: title, status, priority, deadline, assignee, project 5. Active filter count badge on the filter bar toggle button

## MOD-012 — Analytics Page: Admin View with Charts

→ STEP Rewrite frontend/app/(admin)/analytics/page.tsx: Row 1 — 4 KPI cards (animated CountUp): Total Org Tasks ¦ Completion Rate % ¦ Total Overdue ¦ Critical Priority Row 2 — Two bar charts side by side: Left: Tasks by Status (horizontal bars, color per status) Right: Tasks by Priority (horizontal bars, color per priority) Row 3 — Domain Performance table: Columns: Domain ¦ Total Tasks ¦ Completed ¦ Overdue ¦ Completion % Progress bar per row in Completion % column Row 4 — Member Workload table (president/vp/secretary only): Columns: Member ¦ Domain ¦ Assigned ¦ Completed ¦ Overdue ¦ Completion % Row 5 — Activity Timeline (basic): Bar chart: tasks completed per week (last 8 weeks) Data: filter completed tasks by submitted_at date grouping All charts use native CSS + inline styles (no chart library needed). Use the existing BarChart component from analytics page — extend it.

## MOD-013 — Users Page: President vs Admin View

→ STEP Rewrite frontend/app/(admin)/users/page.tsx: Split into 3 tabs: Pending Approval ¦ All Members ¦ Roles & Permissions Pending Approval tab: Table: Name ¦ Email ¦ Requested Role ¦ Domain ¦ Signed Up ¦ Actions Actions (President): Approve + assign role + Reject Actions (Lead/VP/Sec): Approve only for own domain members All Members tab: Search + domain filter Table: Avatar ¦ Name ¦ Email ¦ Role ¦ Domain ¦ Status ¦ Joined President: inline role dropdown per row Others: read-only role badge Roles & Permissions tab (President only): Static permission matrix table: Rows: each action. Columns: president ¦ vp/sec ¦ lead ¦ member Cells: ✓ (full) ¦ ◑ (limited) ¦ — (none) This is purely informational, not interactive. Domain filter: shows domain name instead of domain UUID in the domain column. (Cross-reference domains list with domain_id to show name)

# PHASE 4: Member State — Full Build

## MOD-014 — Member Dashboard: Personal Focus View

→ STEP Create/rewrite components/member/MemberDashboard.tsx: Header: 'Welcome back, {first_name}' (extract first word of full_name) Role badge below name in italic: 'member · Development' Row 1 — 3 personal stat cards: My Tasks Total ¦ Completed ¦ High/Critical Priority Row 2 — Deadline Alert strip (appears only if overdue tasks exist): Red banner: '{n} task(s) are overdue' with direct links to overdue tasks Row 3 — My Tasks Quick View (mini Kanban, not draggable): 3 columns: To Do ¦ In Progress ¦ Done Max 3 cards per column with 'View all' link to /board Each card: title, priority dot, deadline Row 4 — My Progress (analytics): Completion Rate donut (CSS only: conic-gradient) Tasks breakdown bar: pending ¦ in_progress ¦ completed ¦ overdue Data: GET /tasks/my (members only see their tasks)

## MOD-015 — Member Board: Jira-Grade Personal Kanban

→ STEP Create/rewrite frontend/app/(member)/board/page.tsx: 1. Filter Toolbar (simpler than admin — member-specific): - Search by title - Status filter: All ¦ To Do ¦ In Progress ¦ Done ¦ Overdue - Priority filter: All ¦ Low ¦ Medium ¦ High ¦ Critical - Sort: Deadline ¦ Priority ¦ Title - Sort direction toggle 2. Kanban Board (4 columns): Pending ¦ In Progress ¦ Completed ¦ Overdue 3. Task Card enhancements for members: - Priority dot (colored) top-left - Title (max 2 lines) - Project name in small text below title - Deadline: relative ('Due tomorrow', 'Overdue 2d') in red if overdue - Submission count badge (paperclip icon + number) - Pin icon (top-right): toggles is_pinned - Pinned tasks float to top of column (API already supports is_pinned ordering) 4. Drag from any column to 'Completed' → triggers SubmissionGate modal (existing logic — keep as-is) 5. No 'Create Task' button for members (they cannot create tasks) 6. Empty state: task illustration + 'No tasks assigned yet'

## MOD-016 — Member Analytics: Personal Progress Page

→ STEP Create frontend/app/(member)/analytics/page.tsx (new file): Header: 'My Performance' Row 1 — 4 personal KPI cards: Total Assigned ¦ Completed ¦ Overdue ¦ Completion Rate Row 2 — Status breakdown bar chart (horizontal, full width): Each status as a colored horizontal bar with count and percentage Row 3 — Priority distribution bar chart: Each priority level as colored bar Row 4 — Project breakdown table: Columns: Project ¦ Domain ¦ Assigned ¦ Completed ¦ Overdue ¦ Status Row 5 — Recent Activity list: Last 10 submissions with date, task name, type (file/url/text) Add 'Analytics' to MemberShell sidebar (points to this page). Data: GET /tasks/my (all member tasks, no pagination for personal view)

## MOD-017 — Add Personal Analytics API Endpoint

→ STEP In backend/app/routers/tasks.py, add: @router.get('/analytics/me', response_model=dict) async def get_my_analytics(current_user: dict = Depends(get_current_user)): sb = get_supabase_admin() tasks = sb.table('tasks').select('*').eq('assignee_id', current_user['id']).execute() submissions = sb.table('submissions').select('*').eq('submitted_by', current_user['id']).execute() return { 'total': len(tasks.data), 'by_status': count per status, 'by_priority': count per priority, 'completion_rate': pct, 'submissions': submissions.data } Also add endpoint for admin org-wide analytics: @router.get('/analytics/org') → president/vp/sec only Returns: tasks by domain, by member, by status, completion rates

# PHASE 5: Kanban & Board Enhancements

## MOD-018 — Fix Kanban: Source Card Ghosting During Drag

→ STEP In components/shared/board/TaskCard.tsx: Accept isDragging: boolean prop from useSortable Apply when isDragging: opacity: 0.25 border: 1px dashed var(--color-border) background: transparent pointer-events: none In components/shared/board/KanbanColumn.tsx: Wrap column body with useDroppable({ id: status }) Apply when isOver: outline: 2px solid var(--color-brand) background: rgba(99,102,241,0.04) transition: all 0.15s ease In BoardProvider.tsx: DragOverlay: add drop-shadow on the overlay card dropAnimation: { duration: 150, easing: 'cubic-bezier(0.18,0.67,0.6,1.22)' }

## MOD-019 — Overdue Task: Visual Prominence

→ STEP In globals.css, add: .task-card.is-overdue { border-left: 3px solid var(--color-overdue); background: rgba(220,38,38,0.05); } .kanban-column.overdue .kanban-header { border-bottom: 2px solid var(--color-overdue); } .overdue-count-badge { background: var(--color-overdue); color: #fff; animation: pulse-badge 2s ease-in-out infinite; } @keyframes pulse-badge { 0%, 100% { opacity: 1; } 50% { opacity: 0.55; } } In TaskCard.tsx: Add className={`task-card ${task.is_overdue ? 'is-overdue' : ''}`} Deadline text: show '⚠ OVERDUE' prefix in red if is_overdue Deadline relative time: use date-fns formatDistanceToNow

## MOD-020 — Task Card: Full Information Density

→ STEP Redesign TaskCard.tsx to show all critical info at a glance: Line 1: [PRIORITY DOT] [TITLE — 2 line clamp] [PIN ICON if pinned] Line 2: [PROJECT NAME in small muted text] Line 3: [ASSIGNEE AVATAR + NAME] [STATUS BADGE] Line 4: [DEADLINE relative text] [MSG count] [SUBMISSION count] Priority dot: 8px circle, colored by priority Status badge: pill with background color per status Overdue: entire card gets red left-border + bg tint Pinned: gold pin icon top-right, card gets subtle top-border glow Card hover: translateY(-2px) + shadow elevation No transition delays — all transitions max 150ms

## MOD-021 — Filter State: Persist Across Navigation

→ STEP In lib/store.ts, add board filter state: Add to AppStore interface: boardFilters: { search: string status: string // 'all' ¦ TaskStatus priority: string // 'all' ¦ TaskPriority assignee: string // 'all' ¦ userId project: string // 'all' ¦ projectId sort: string sortDir: 'asc' ¦ 'desc' } setBoardFilter: (key, value) => void clearBoardFilters: () => void Persist these in localStorage (add to partialize). This means filters survive page refresh and back-navigation. BoardProvider reads filters from store, not local useState. Filter toolbar writes to store via setBoardFilter.

# PHASE 6: UI Polish Pass

## MOD-022 — Sidebar: Separate Admin / Member Nav

→ STEP Create two sidebar components: components/admin/AdminSidebar.tsx: Logo + App Name at top Nav items with lucide-react icons: LayoutDashboard → /dashboard FolderKanban → /workspace Kanban → /board (admin's board view) BarChart3 → /analytics Users → /users (hidden for lead role) Settings → /settings Domain quick-links (collapsible): each domain name → /workspace/[id] Bottom: user avatar + name + role chip + logout button components/member/MemberSidebar.tsx: Logo + App Name at top Nav items: LayoutDashboard → /dashboard Kanban → /board BarChart3 → /analytics (personal analytics) Settings → /settings Bottom: user avatar + name + domain chip + logout button Active item: blue left-border + brand-subtle background Hover: surface-hover background, 150ms transition

## MOD-023 — TopBar: Context-Aware Breadcrumb

→ STEP Update TopBar.tsx: Breadcrumb logic: /dashboard → 'Dashboard' /workspace → 'Workspace' /workspace/[domainId] → 'Workspace / {domain.name}' /board?project_id=X → '{domain.name} / {project.name} / Board' /board (member) → 'My Board' /analytics → 'Analytics' /users → 'User Management' /settings → 'Settings' Right side of topbar: Search icon (opens command palette — MOD-024) Notification bell (shows overdue count badge if > 0) Role chip: colored pill showing current role Avatar + name dropdown: Profile link + Logout

## MOD-024 — Domain Workspace Gradient

→ STEP In globals.css and domain workspace page: Add utility function hexToRgba() in lib/utils.ts: export function hexToRgba(hex: string, alpha: number): string { const r = parseInt(hex.slice(1,3), 16) const g = parseInt(hex.slice(3,5), 16) const b = parseInt(hex.slice(5,7), 16) return `rgba(${r},${g},${b},${alpha})` } In workspace/[domainId]/page.tsx, wrap main content: <div style={{ background: `radial-gradient(ellipse at 0% 0%, ${hexToRgba(domain.color_hex, 0.07)} 0%, transparent 50%), var(--color-bg)` }}> In domain-card CSS (.domain-card): backdrop-filter: blur(8px) border-top: 3px solid {domain.color_hex} hover: translateY(-2px) + box-shadow using domain color at 0.2 opacity

## MOD-025 — Task Modal: Split Layout

→ STEP Rewrite/enhance components/shared/tasks/TaskModal.tsx: Desktop layout (>=768px): 2-column Left panel (60%): title, description, metadata grid Right panel (40%): task chat thread Mobile layout: stacked, chat below details Left panel content: Title (editable inline for lead/admin — click to edit) Priority badge + Status badge in a row Assignee: avatar + name Project: folder icon + name Deadline: calendar icon + formatted date + 'OVERDUE' if overdue Description: Tiptap viewer (read-only for members) Submission proof (if exists): show type + preview/link Right panel content: Message list (existing GET /tasks/{id}/messages) Message input at bottom (120px textarea + Send button) Message bubbles: sender avatar + name + time + content Footer (member only, when status = in_progress): 'Submit Proof' primary button → opens SubmissionGate Footer (admin/lead): Status dropdown + Update Status button Edit metadata button (opens edit mode)

# PHASE 7: Deployment Prep

## MOD-026 — Environment Variables: Create .env.example Files

→ STEP Create the following files: backend/.env.example: SUPABASE_URL=https://your-project.supabase.co SUPABASE_ANON_KEY=your-anon-key SUPABASE_SERVICE_KEY=your-service-role-key JWT_SECRET=your-jwt-secret-from-supabase-dashboard FRONTEND_ORIGIN=http://localhost:3000 frontend/.env.example: NEXT_PUBLIC_SUPABASE_URL=https://your-project.supabase.co NEXT_PUBLIC_SUPABASE_ANON_KEY=your-anon-key NEXT_PUBLIC_API_URL=http://localhost:8000 frontend/.env.production.example: NEXT_PUBLIC_SUPABASE_URL=https://your-project.supabase.co NEXT_PUBLIC_SUPABASE_ANON_KEY=your-anon-key NEXT_PUBLIC_API_URL=https://your-render-backend.onrender.com

## MOD-027 — Backend: Add CORS for Production

→ STEP In backend/app/core/config.py: Add ALLOWED_ORIGINS: list[str] = ['http://localhost:3000'] Parse as comma-separated string from env var: ALLOWED_ORIGINS: str = 'http://localhost:3000' @property def origins_list(self) -> list[str]: return [o.strip() for o in self.ALLOWED_ORIGINS.split(',')] In main.py, update CORS to use settings.origins_list: allow_origins=settings.origins_list Add health check endpoint: @app.get('/health') async def health(): return {'status': 'ok', 'version': '1.0.0'} (already exists — verify it works with a curl before deploying)

## MOD-028 — Frontend: next.config.ts for Production

→ STEP Update frontend/next.config.ts: const nextConfig = { output: 'standalone', // optimised for Docker/Render poweredByHeader: false, // security: remove X-Powered-By async headers() { return [{ source: '/(.*)', headers: [ { key: 'X-Content-Type-Options', value: 'nosniff' }, { key: 'X-Frame-Options', value: 'DENY' }, { key: 'Referrer-Policy', value: 'strict-origin-when-cross-origin' }, ] }] } }

## MOD-029 — Backend: Create render.yaml

→ STEP Create backend/render.yaml: services: - type: web name: club-task-manager-api env: python buildCommand: pip install poetry && poetry install --no-dev startCommand: uvicorn app.main:app --host 0.0.0.0 --port $PORT envVars: - key: SUPABASE_URL sync: false - key: SUPABASE_ANON_KEY sync: false - key: SUPABASE_SERVICE_KEY sync: false - key: JWT_SECRET sync: false - key: FRONTEND_ORIGIN sync: false healthCheckPath: /health

## MOD-030 — Create Root README.md

→ STEP Create /README.md at project root: Sections: 1. Project Overview 2. Tech Stack 3. Quick Start (local dev with start.bat / shell commands) 4. First Time Setup: a. Run supabase migrations in order (001, 002, 003) b. cd backend && python create_president.py c. Login with president@test.com / password123 5. Environment Variables (link to .env.example) 6. Deployment: Frontend: Vercel — connect repo, set env vars Backend: Render — connect repo, set env vars 7. Demo Seed Data: cd backend && python seed_rbac.py 8. Role Reference table

# PHASE 8: Final QA Checklist

Run through this list manually before considering the project done.

| # | Test Case | Expected Result | State |
| --- | --- | --- | --- |
| Q-01 | Create president via create_president.py → login | Lands on admin dashboard, role badge shows 'president' | Admin |
| Q-02 | President creates a domain, a project, a task, assigns to member | All created, visible in workspace | Admin |
| Q-03 | President promotes a user to 'lead' via /users page | User's role chip updates, they get lead access | Admin |
| Q-04 | Lead logs in → can edit own domain tasks, cannot delete domains | 403 for domain delete, 200 for task edit | Admin |
| Q-05 | Lead tries to view another domain's board via URL | Tasks from other domain NOT visible | Admin |
| Q-06 | Member logs in → sees only /board and /settings in sidebar | No workspace, analytics, users links | Member |
| Q-07 | Member filters board by priority=critical | Only critical tasks show | Member |
| Q-08 | Member drags task to Completed → SubmissionGate opens | Cannot complete without proof | Member |
| Q-09 | Member submits URL proof → task auto-completes | Status = completed, submission row created | Member |
| Q-10 | Task deadline passes → pg_cron updates overdue | Card shows red left border + OVERDUE text | Both |
| Q-11 | Member tries PATCH /tasks/{id}/status = completed via Postman with no submission | API returns 422 with gate error | Member |
| Q-12 | Non-president tries to change a user's role via API | 403 forbidden | Admin |
| Q-13 | President demotes themselves via API | 403 forbidden | Admin |
| Q-14 | Signup with role=president in body | 422 — role not allowed via signup | Both |
| Q-15 | middleware.ts blocks /workspace for members | Redirect to /board | Member |

# Modification Summary — Quick Reference

| MOD # | Title | Phase | File(s) Affected |
| --- | --- | --- | --- |
| 001 | Create Admin & Member Route Groups | 1 | frontend/app/ |
| 002 | Create Separate Layouts Per State | 1 | (admin)/layout.tsx, (member)/layout.tsx |
| 003 | Create Separate Component Folders | 1 | components/admin/, components/member/, components/shared/ |
| 004 | Fix President Edit Permissions | 2 | users.py, (admin)/users/page.tsx |
| 005 | Fix Admin View: Global Read, Domain Write | 2 | tasks.py, projects.py, domains.py |
| 006 | Remove President from Signup | 2 | signup/page.tsx, users.py |
| 007 | Fix Middleware (rename proxy.ts) | 2 | proxy.ts → middleware.ts |
| 008 | Server-Side Submission Gate | 2 | tasks.py |
| 009 | Admin Dashboard: Stats + Pending Banner | 3 | components/admin/AdminDashboard.tsx |
| 010 | Lead Dashboard: Domain-Scoped View | 3 | AdminDashboard.tsx |
| 011 | Admin Board: Kanban + Table + Filters | 3 | (admin)/board/page.tsx, BoardProvider.tsx |
| 012 | Admin Analytics: Charts + Tables | 3 | (admin)/analytics/page.tsx |
| 013 | Users Page: President vs Admin Views | 3 | (admin)/users/page.tsx |
| 014 | Member Dashboard: Personal Focus | 4 | components/member/MemberDashboard.tsx |
| 015 | Member Board: Personal Kanban + Filters | 4 | (member)/board/page.tsx |
| 016 | Member Analytics: Personal Progress | 4 | (member)/analytics/page.tsx |
| 017 | Analytics API Endpoints | 4 | tasks.py |
| 018 | Fix Kanban: Ghost + Drop Highlight | 5 | TaskCard.tsx, KanbanColumn.tsx, BoardProvider.tsx |
| 019 | Overdue: Visual Prominence | 5 | globals.css, TaskCard.tsx |
| 020 | Task Card: Full Info Density | 5 | TaskCard.tsx |
| 021 | Filter State: Persist in Zustand | 5 | store.ts, BoardProvider.tsx |
| 022 | Sidebar: Admin vs Member Nav | 6 | AdminSidebar.tsx, MemberSidebar.tsx |
| 023 | TopBar: Context-Aware Breadcrumb | 6 | TopBar.tsx |
| 024 | Domain Workspace Gradient | 6 | globals.css, workspace/[id]/page.tsx, lib/utils.ts |
| 025 | Task Modal: Split 2-Column Layout | 6 | TaskModal.tsx |
| 026 | .env.example Files | 7 | backend/.env.example, frontend/.env.example |
| 027 | CORS for Production | 7 | config.py, main.py |
| 028 | next.config.ts Production Headers | 7 | next.config.ts |
| 029 | render.yaml for Backend | 7 | backend/render.yaml |
| 030 | Root README.md | 7 | /README.md |